Stagecraft: Mobile & Tablet Choreography & Formation Planner

Project Overview:

The goal of this project is to develop a mobile-first digital workspace app that allows dance choreographers, dance teachers, and dancers to brainstorm, plan, and share step-by-step choreography. The system considers dance formations, count-by-count timeline sync, interactive drawing canvas tools, and audio timestamps to streamline the routine creation process. Additionally, it incorporates a comprehensive dance term glossary and customizable dictionary to improve clarity, communication, and learning for dancers of all skill levels. For choreographers and teachers preparing for rehearsals, the app provides visual stage grids, animated dancer dot paths, and text annotations to maximize efficiency and eliminate wasted studio time.

Type of Project:

Mobile App Development, Visual Studio & Canvas Tooling, UX/UI Design, Educational Reference

Skills Required:

- Cross-Platform Mobile Development

- Interactive Canvas & Gesture Processing

- Semantic HTML, CSS, & UI Frameworks

- Touch Event & Vector Math Handling

- Backend & Storage

- Audio API Integration

Key Features

Milestone 1: Stage & Formation Engine (Core MVP)

- Interactive Stage Grid Canvas: Create a top-down digital grid representing stage regions (Front, Back, Stage Left, Stage Right, Center) with pinch-to-zoom and pan functionality.

- Nameable & Color-Coded Dancer Tokens: Implement draggable tokens for individual dancers or groups with a tap menu to assign names, initials, roles, and custom colors.

- Formation Keyframing & Path Vectors: Enable creating, reordering, and saving discrete formation scenes with auto-generated transition lines showing dancer movement directions.

Milestone 2: Timeline, Count Guide & Visual Canvas Layer

- Count Planner & Timestamp Alignment: Build an interactive 8-count grid tracker linked to keyframe formations, complete with audio file upload capabilities and timestamp sync.

- Freehand Overlay & Text Annotation Engine: Provide sketch tools (pencil, highlighter, eraser) and text boxes allowing users to draw arm movements, posture, posing and written tactical cues over the grid.

Milestone 3: Glossary & Export Engine

- Dance Terminology Library: Build a searchable dictionary of standard movement terms by genre, alongside a custom library feature allowing choreographers to save and link unique combination names to 8-counts.

- Export & Sharing Capabilities: Allow users to export visual PDF formation cards or generate read-only share links for dancers to review outside of rehearsal.

User Research / Client Information:

The app target users are professional choreographers, freelance movement directors, dance instructors, and students across various styles (Ballet, Hip Hop, Contemporary, Jazz). Choreographers currently face major friction by relying on fragmented tools—such as paper diagrams, phone notes, whiteboards, and voice memos—which leads to forgotten counts, static planning, and wasted rehearsal time explaining arm/leg positioning. By providing a unified canvas optimized for touch devices, Stagecraft bridges the communication gap between choreographers and dancers, ensuring routines are effectively taught, understood, and retained.